RODHA

Combined Website Scope Document

Phase 1 + Phase 2

Prepared: July 2025

Project Overview

Phase 1

- Fully static marketing website

- Dark theme — orange and shades of black

- Design reference: Physics Wallah website

- All actions (login, enroll, test) redirect to external platforms (Graphy, ThinkExam, Rodha Buddy)

Phase 2

- Real authentication (SSO)

- Payments collected directly on Rodha website

- Course & test navigation within Rodha website — redirect only at last step

- Student Dashboard on the Rodha website

- Admin Module for course, master data & payment management

Categories (Phase 1)

- CAT

- IPMAT

- GDPI

- CLAT

Page-wise Scope & Sections

1. Header & Footer

Phase 1    Phase 2

Header — Global State (before category selected)

- Logo → Homepage

- Category Switcher: "Choose your exam"

- Primary Nav: About Us, Faculty, Blogs, Contact

- Login / Sign Up → Graphy redirect (Phase 1) / SSO Login Page (Phase 2)

- Rodha Buddy button → Redirect to Rodha Buddy

Header — Category State (after category selected)

- Logo → Category Landing Page

- Category Switcher: current category + option to switch

- Primary Nav: Courses, Faculty, Test Series, Results, Resources

- Login / Sign Up → Category Graphy portal (Phase 1) / SSO Login Page (Phase 2)

- Rodha Buddy → Redirect

- User Avatar (post login) → Student Dashboard (Phase 2) (Assumed — to be confirmed)

Footer (Fat Nav)

- Logo + tagline

- Links to all categories

- Company links: About, Meet the Team, Contact, Careers

- Resource / Blog links

- Legal links: Privacy, Terms, Refund, Cookie, Disclaimer

- Social media icons

- Copyright line

2. Home Page

Phase 1    Phase 2

- Hero with category selector grid (CAT, IPMAT, GDPI, CLAT)

- Why Rodha — value propositions

- Featured Faculty teaser

- Headline results / toppers highlight

- Testimonials slider

- Rodha Buddy intro + CTA

- Blog teaser (latest posts)

- Trust bar (student count, success rate, ratings)

- Inquiry / Lead form (mentioned as reusable component in doc — not explicitly a homepage section) (Assumed — to be confirmed)

- Footer

- Promotion popup with image and Video feasibility. Get student info if not logged in. For. Eg the form will show Exams, Name, Mobile Number, Email, Exam year.

Phase 1: Category click → Category Landing Page (static). Login → Graphy redirect.

Phase 2: Login → SSO Login Page. Post-login → Student Dashboard. Promotion popup and get student info

3. About Us

Phase 1

- Mission / Vision statement

- Our Story / Timeline

- What Makes Rodha Different

- Leadership / Founder snapshot

- Impact Stats

- Press / Recognition logos

- Link to Meet the Team

- CTA band: Explore Programs / Meet Faculty / Contact Us

- Footer

4. Meet the Team

Phase 1

- Leadership / Management profiles

- Departments overview

- Advisors section

- Culture / Careers teaser

- CTA: Join Us / Careers, Contact Us

- Footer

5. Faculty (Global Listing)

Phase 1

- Page intro / banner (Assumed — to be confirmed)

- Filter bar: by subject / category

- Featured faculty at top

- Faculty card grid: photo, name, designation, subjects, experience, rating

- CTA band: Book a Demo / Explore Courses

- Footer

6. Faculty Detail Page

Phase 1

- Hero: photo, name, designation, subjects, experience

- About / Teaching philosophy

- Subject expertise tags

- Courses taught by this faculty

- Achievements & credentials

- Publications / content (optional)

- Student reviews

- Video lecture snippets

- Results attributed to this faculty

- CTA band: Explore Courses / Book a Demo / Ask Rodha Buddy

- Footer

7. Blog

Phase 1

- Featured / Hero blog post

- Latest posts with category / tag filters

- Search bar

- Blog cards: thumbnail, title, date, author, category tag (Assumed — to be confirmed)

- Newsletter signup (Assumed — to be redirected to URL)

- Pagination

- CTA band: Explore Courses / Rodha Buddy

- Footer

8. Blog Detail

Phase 1

- Title, author, date, body content

- Related posts

- In-content + end-of-post CTAs to relevant category / course

- Footer

9. Contact Us

Phase 1

- Page hero / intro (Assumed — to be confirmed)

- Inquiry Form: Name, Phone (primary/required), Email, Category of Interest, Message

- Phone / WhatsApp / Email contact details

- Office address + Google Map embed

- Support hours

- FAQ quick link

- Counsellor callback option

- Rodha Buddy CTA

- Footer

10. FAQ (Global)

Phase 1

- Search bar

- Categorized accordions

- "Still have questions?" CTA → Contact / Rodha Buddy

- Footer

11. Legal Pages (Privacy / Terms / Refund)

Phase 1

- Page title + Last Updated date

- Structured legal content

- Contact for grievances

- Footer (minimal)

12. Category Landing Page (CAT, IPMAT, GDPI, CLAT)

Phase 1    Phase 2

- Category Hero: exam name, value prop, primary CTA

- Courses overview (cards)

- Star faculty for this category

- Test Series promo

- Results & Toppers (category-specific)

- Upcoming Demo / Webinar CTA

- Testimonials (category-specific)

- Resources teaser

- Category FAQ accordion

- SEO intro copy

- Rodha Buddy CTA

- Footer

Phase 1: "Start Learning" → Graphy (category URL). "Explore Test Series" → ThinkExam redirect.

Phase 2: "Start Learning" → Course Listing Page. "Explore Test Series" → Test Listing Page.

13. Course Listing Page (per category)

Phase 2

- Filter / sort bar: level, mode, duration

- Course cards: title, faculty, duration, price-from, highlights

- Comparison strip

- FAQ accordion

- Enrol CTA band

- Footer

Phase 1: Enroll → Graphy redirect.

Phase 2: Enroll → Course Detail → Payment Page.

14. Course Detail Page (per category)

Phase 1    Phase 2

- Course hero: name, faculty, outcome summary

- Curriculum / Modules accordion

- Faculty for this course

- What's Included: live classes, recordings, tests, mentorship

- Batch / Schedule info

- Pricing tiers (display only — Phase 1)

- Student reviews / testimonials

- Related courses

- FAQ accordion

- Sticky bottom bar with "Enrol Now"

- Footer

- Floating text for enquiry: Get student info if not logged in. For. Eg the form will show Exams, Name, Mobile Number, Email, Exam year.

Phase 1: Enroll Now → Graphy redirect.

Phase 2 — Payment Flow (logged-in users)

- Enroll Now → Payment Page

- If not logged in → SSO Login Page → returns to Course Detail → Payment Page

- Floating text for enquiry form

Phase 2 — Course details and Content Navigation (enrolled users only)

- Course Detail Page → Select Subject → Select Topic → Select Content (Video / PDF) → Redirect to Graphy Player

15. Test Series Page (per category)

Phase 2

- Intro / hero: what test series covers

- What's included: full mocks, sectional, topic-wise

- Test calendar / sample

- Benefits of Rodha's test series

- Toppers who used it

- FAQ accordion

- CTA band

- Footer

Phase 1: Start Test Series → ThinkExam redirect.

Phase 2 — Navigation Flow (logged-in users)

- Test Series Page → Select Subject → Select Topic → Select Exam → Start Test → Redirect to ThinkExam

16. Mock Tests Page (per category)

Phase 2

- Mock types & pattern breakdown

- Difficulty & analytics promise

- Free vs Paid mocks comparison

- Sample questions

- How analysis / results work post-test

- CTA band

- Footer

Phase 1: Attempt Mock → ThinkExam redirect.

Phase 2: Same navigation flow as Test Series: Subject → Topic → Exam → ThinkExam.

17. Results & Success Stories

Phase 2

- Headline result stats

- Topper cards: name, rank, score, photo, course

- Year / category filters

- Detailed success stories

- Faculty credited

- CTA band: Enrol Now / Meet the Faculty

- Footer

18. Testimonials Page

Phase 2

- Featured video testimonials

- Written reviews with filters: category, year

- Aggregate rating widget

- Success story links

- CTA band

- Footer

19. Resources Hub

Phase 2

- Searchable / filterable resource library: by category & type

- Resource cards

- CTA band

- Footer

20. Resource Detail Page

Phase 2

- Resource description

- Preview

- Download / lead-gate (optional email capture)

- Related resources

- CTA band

- Footer

21. Search Results Page

Phase 2

- Search bar

- Filtered results: Courses, Faculty, Blog, Resources

- No-result fallback with suggestions

- Ask Rodha Buddy fallback CTA

- Footer

22. Login / Sign Up Page

Phase 2

- Google SSO login option

- Email & Password login / signup

- Forgot Password / Reset Password flow

- On successful login → Student Dashboard

- If login triggered mid-flow (e.g. Enroll) → returns to previous page

23. Payment Page

Phase 2

- Order summary: course / test details

- Coupon / Discount Code field

- Payment gateway integration (Razorpay / Cashfree — TBC with client)

- Payment Success Page → auto-route to Graphy / ThinkExam link

- Payment Failure Page → Retry / Contact Support

24. Student Dashboard

Phase 2

- Enrolled Courses list → links to Graphy

- Test History & Scores → links to ThinkExam

- My Profile: name, email, photo

- My Orders / Invoices

25. Admin Module

Phase 2

- Course management

- Testimonials

- Blogs

- Success Stories

- Faculty, Student review per faculty

- FAQ

- Legal Pages

- Category & Category detail

- Course details

- Resource hub

- Lead master + Contact us inquiry

- Master data management

- Payment details & transaction records

- Promotion popup with image and Video feasibility. Get student info if not logged in. For. Eg the form will show Exams, Name, Mobile Number, Email, Exam year.

Open Points

All open point efforts will be assessed and shared post clarification from respective owners.

| # | Open Point | Impact |
| --- | --- | --- |
| 1 | SSO feasibility with Graphy — does Graphy support OAuth/API? | Core Phase 2 auth dependency |
| 2 | SSO feasibility with ThinkExam — OAuth/API support? | Core Phase 2 auth dependency |
| 3 | Client to share Graphy & ThinkExam API documentation | Phase 2 integration effort |
| 4 | Payment gateway preference — Razorpay / Cashfree / other? | Affects Payment Page design & integration |
| 5 | EMI / Instalment payment feasibility | Adds to Payment effort if confirmed |
| 6 | Current tech stack & hosting/deployment setup of existing website | May affect deployment effort |